## Slide 1: Results Reporting Data Specification
NSIP September 2016

## Slide 2: Background
At OAWG 16/9 Results-Reporting Tech Spec v0.3 was tabled, and feedabck requested
w/c 18/9 interviews by NSIP with jurisdicitons to clarify needs and processes
Validation NSIP-Janison that all requested elements are supported by platform, and that no new systems development required to capture those elements

## Slide 3: OAWG Target
By September 30th:
  Initial Results/Reporting Data Specification
  Sample Data
  Technical Specification Document
  Technical Assests - XSDs for Validation

## Slide 4: Progress
All deliverables at draft status available:
  Currently available from NSIP GitHub
    Tech Spec v 0.4
    Excel data dictionary of all fields
    XSDs for validation/schema construction
    Sample data files for all data objects
  https://github.com/nsip/naplan-results-reporting

## Slide 5: Notes
Initial release intended to provide guidance for jurisdictions undertaking integration work, not for analysis or interpretation of results
Results data samples provided are correct for integration purposes in structure and content, but do not contain realistic results at this time. NSIP will work with ACARA to refine generation algorithms to produce more representative data over time.
Platform components to produce this data extract are still under development so specification and formats should be regarded as Draft status, and may change.
Codeframe report object is still under development, NSIP will work with ACARA to agree structure
Full SIF / Representative dataset testing services (HITS & NIAS) still scheduled for availabliity in November for larger-scale jurisdicitonal testing

## Slide 6: Next Steps
If you need help with:
  Implementing results data handling services/integrations
  Questions or change requests for the data specification
  Support in working with SIF/xml data sets
Please contact NSIP - info@nsip.edu.au, or contact the team directly
Raise queries through PMO quickbase